Project Scope Document

Personal AI Assistant — Phase 1

AyaData  |  Internal Reference Document

Date: March 26, 2026

# 1. Project Summary

The Personal AI Assistant is an agentic AI system built by AI Solution team members. It automates high-friction daily workflows: email management, meeting processing, task tracking, morning briefings, and technical documentation generation. Phase 1 establishes all core modules as a functional, integrated system ready for daily use.

# 2. Business Context & Problem Statement

The team currently spends significant time each day on repetitive knowledge work that could be automated or accelerated with AI assistance:

- Manually reviewing and responding to emails across multiple active projects

- Processing meeting notes and manually extracting follow-up items

- Tracking action items across meetings, emails, and conversations

- Starting each day without a consolidated view of priorities

- Writing technical documentation from scratch for new repositories and systems

The Personal AI Assistant addresses each of these pain points through purpose-built, interconnected modules orchestrated by a central AI layer.

# 3. In-Scope Features

## 3.1 AI Orchestrator

The central brain of the system. Receives all inputs, routes them to the correct module, maintains a shared memory and context store, and coordinates outputs. Built on the Claude API with tool use enabled.

- Intent classification and module routing

- Shared memory: people, projects, relationships, conversation history

- Context injection into all module prompts

- Audit log of all actions taken

## 3.2 Meeting Module

Handles the full lifecycle of a meeting — from raw input to structured, actionable output.

- Input: audio file upload, plain text paste, or structured transcript

- Processing: speaker diarisation, noise removal, filler word cleanup

- Output A — Meeting Summary: 3-sentence executive summary, key decisions, open questions, topics

- Output B — Enriched Transcript: fleshed-out version with context added to ambiguous statements

- Output C — Action Items: numbered list with owner, due date, priority, and source quote

- Trigger: auto-flags emails needing follow-up based on action items

## 3.3 Email Module

Full email lifecycle management integrated with Gmail via OAuth 2.0.

- Read: poll inbox, parse threads, extract key information

- Triage: classify by type (action needed, FYI, newsletter, follow-up) and rank by urgency

- Reply: generate context-aware reply drafts with tone calibration (formal/casual)

- Create: draft new emails from natural language instructions

- Summarise: condense long email threads into 2-3 sentence digests

- Review gate: all drafts shown to Phil before sending — no autonomous sends in Phase 1

- Send: confirmed emails sent via Gmail API or saved as drafts

## 3.4 Morning Brief Module

A daily personalised digest delivered at a configurable time.

- Scheduled trigger (cron-based, default 7:00 AM WAT)

- Data sources: Gmail (unread priority), task store (due/overdue), calendar (read-only), meeting follow-ups

- Format: top 3 priorities, emails needing reply, today's meetings, task reminders

- Delivery: assistant chat interface and/or self-email

## 3.5 Task Module

Comprehensive task lifecycle management with project grouping and team assignment.

- Auto-capture: extract tasks from meeting outputs and email triage

- Manual capture: natural language task creation ('remind me to send X to Elton by Friday')

- Task schema: title, description, owner, due date, source, priority, project, status

- Project grouping: tasks organised under named projects (e.g. AyaData Logistics, TranslateGemma)

- Team assignment: assign tasks to Henry, Elton, or other contacts in memory

- Time estimation: suggested effort estimates per task

- Scheduling: suggest optimal time to work on tasks based on calendar

- Reminders: surfaced in morning brief and on-demand

- Status updates: mark done, snooze, or reassign via natural language

## 3.6 GitHub Documentation Module

Automated, comprehensive documentation generation from any GitHub repository.

- Input: GitHub repo URL (public or token-authenticated private)

- Analysis: repo tree, entry points, key modules, data flows, dependencies, APIs, config

- Output 1 — README: installation, usage, configuration, examples

- Output 2 — System Architecture: high-level diagram description + written overview

- Output 3 — Module Docs: per-file/module documentation with inputs, outputs, purpose

- Output 4 — Workflow Diagrams: textual flow descriptions (Mermaid-compatible)

- Output 5 — API Reference: endpoint catalogue if applicable

- Output 6 — Setup Guide: step-by-step environment setup

- Export: Markdown bundle and/or single PDF

# 4. Out of Scope — Phase 1

| Feature | Phase |
| --- | --- |
| Voice interface / speech input | Phase 2 |
| Mobile app (iOS / Android) | Phase 2 |
| Calendar write access (create events) | Phase 2 |
| Asana / Notion / Trello integration | Phase 2 |
| Autonomous email sending (no review) | Phase 3 |
| Multi-user / team deployment | Phase 3 |
| Slack / WhatsApp integration | Phase 2 |
| Custom fine-tuned model | Phase 3 |

# 5. Technical Architecture

## 5.1 Tech Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| AI Orchestration | Claude API (Sonnet) | Reasoning, routing, generation |
| Email | Gmail API (OAuth 2.0) | Read, draft, send emails |
| Code ingestion | GitHub REST API | Fetch repos and file trees |
| Memory / RAG | Supabase + pgvector | Long-term context store |
| Task storage | Supabase (PostgreSQL) | Tasks, projects, history |
| Scheduling | Cron / Node scheduler | Morning brief trigger |
| Frontend | Next.js or simple chat UI | User interaction layer |
| Hosting | Vercel / Railway / VPS | Deployment |

## 5.2 Data Flow

Inputs (email, transcript, GitHub URL, user message) → AI Orchestrator → Module Router → Relevant Module → Memory Store update → Structured Output → User Review → Action (send / save / export).

## 5.3 Security Considerations

- Gmail OAuth tokens stored securely, never in plain text

- All API keys managed via environment variables

- No email sent without explicit user approval in Phase 1

- GitHub tokens scoped to read-only access

- Audit log of all assistant actions with timestamps

# 6. Success Metrics

| Module | Metric | Target |
| --- | --- | --- |
| Email Module | Draft acceptance rate | >70% accepted without edit |
| Meeting Module | Action item capture rate | >90% of items captured |
| Morning Brief | Uptime / delivery rate | 100% on scheduled days |
| Task Module | On-time reminders | 0 missed deadlines in store |
| GitHub Docs | Documentation completeness | All 6 output types generated |
| Overall System | Daily active usage | Used every working day |

# 7. Risks & Mitigations

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| Gmail API rate limits | Medium | Implement exponential backoff and caching |
| LLM hallucination in action items | Medium | Human review gate + source quote citation |
| Large repo ingestion timeout | Low | Chunk ingestion, prioritise key files first |
| Scope creep into Phase 2 features | High | Strict change control, defer to backlog |
| Context window limits on long docs | Medium | Chunked processing + RAG retrieval |

# 8. Change Control

Any request to add features beyond those defined in Section 3 must be submitted as a formal change request. Changes will be assessed for impact on timeline and effort, and require Phil's written approval before implementation begins.

# 9. Document Control

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | March 26, 2026 | AyaData | Initial draft |